## Slide 2: Our Idea

## Slide 3: Our Business Idea

## Slide 4: Why ?
Want to get creative with your ingredients?
Tired of eating out?
Bored with cooking same food?
Notes: Are you tired of eating out?
Bored with eating the same food?
Want to get creative with your food ingredients?

## Slide 5: will spice up your food 
CookUps gives you calorie count for our food.
CookUps generates recipes for your ingredients.
Notes: Are you tired of eating out?
Bored with eating the same food?
Want to get creative with your food ingredients?

## Slide 6: competitive edge
CookUps database avoids duplicate recipe suggestions  Innovative Meals
CookUps allows you to add, share and recommend recipes  Fun Cooking
CookUps provides calorie count  Healthy diet

## Slide 7: Our Team

## Slide 8
Team
Mina
Jon
Albert
Gabriel
Patrick
Isaac
Evan

## Slide 9: Our Plan

## Slide 10: Frameworks
Node.js
Express.js
PostgreSQL

## Slide 11: Front-End
Design: Developing the UI layout, design will ensure that the application’s looks and workflow are as smooth as can be. (Pat, Isaac, Mina)
Functionality and Connectivity: Working within the UI, the front end functionality and connectivity will create requests and handle responses sent from the back end. (Evan, Pat, Jon, Isaac)c

## Slide 12: Back-End
Server Functionality and Connectivity: Requests from the front end are handled, using the server’s resources to return a response. (Mina, Gabriel, Jon, Albert)
Database Design and Connectivity: Working within the server’s functionality, DB connectivity will handle the queries made to both the local database, where user information and custom recipes reside, and the external ‘Yummly’ database. (Evan, Mina, Jon, Albert)

## Slide 13: Our Timeline

## Slide 14: Timeline (9 weeks)
Time | Phase
26th Sept - 4th October | Structural Design
5th - 25th October | Database and UI Development
26th Oct – 22nd Nov | Advanced Design Phase
23nd Nov – 5th Dec | Debug and Stress Testing

## Slide 15: Structural Design: 9/26/2014 - 10/4/2014
Investigate deficiencies of similar websites.
Determine all applicable use cases.
Coordinate database functionality with use cases.
Acquire url rights and set up pre-release web page.

## Slide 16: Database and UI Development: 10/5/2014 - 10/25/2014
Develop search by ingredients functionality
Link local and external database search results
Develop add recipe functionality
Establish rudimentary menu trees and UI screens
User Accounts

## Slide 17: Advanced Design Phase 10/26/2014 - 11/22/2014
Add search by time requirements, food category, and primary flavor
Implement search result sorting
Establish recipe rating system
Allow recipe modification for user-created recipes
Finalize appearance of UI

## Slide 18: Debug and Stress Testing: 11/23/2014 - 12/5/2014
Evaluate performance characteristics
Confirm functionality in all use cases
Stress test database and server functions

## Slide 19: Our Cost Overview

## Slide 20: Employee Benefits
Each employee gets their own private jets
Dental, health, and car insurance are covered by the company
Lunches and dinners are free provided by the company
Free two week vacation period every year
Annual company trip

## Slide 21: Employee Work Resources
Each employee gets their own :
Custom made computer (speakers, keyboard, monitors, mouse included)
Headphones
Phones
Laptops

## Slide 22: Projected Costs
Expense Type | Cost
Marketing costs | $5,000
Database cost | $3,000
Food and logistics | $2,000
IT costs | $7,000
Worker Compensation | $5,500 per employee x 7 = $38,500
Total (1st year) | $55,000
Period: Sept to Dec 2014

## Slide 23: Projected Costs
Chart: Total Cost (1st Year)
Chart: 
Chart: 
| Marketing costs | Database costs | Food and logistics | IT costs | Worker Compensation
Cost | 5000 | 3000 | 2000 | 7000 | 38500